| Southern Region Habitat Objectives |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1. Maintain the status, or no net less, of 112 subwatersheds classified as "Healthy" by 2012. |  |  |  |  |  |  |  |
|  | 2. Strengthen brook trout populations in 10 subwatersheds classified as "Healthy" by 2012. |  |  |  |  |  |  |  |
|  | 3. Establish self-sustaining brook trout populations in 5 subwatersheds classified as "Extirpated" by 2012. |  |  |  |  |  |  |  |
|  | 4. Improve 4 "Reduced" subwatersheds to "Healthy" classification by 2012. |  |  |  |  |  |  |  |
|  | 5. Strengthen brook trout populations in 30 subwatersheds classified as "Reduced" by 2012. |  |  |  |  |  |  |  |
|  | 6. Maintain 189 "Reduced" subwatersheds in existing condition by 2012. |  |  |  |  |  |  |  |
|  | 7. Validate the predictive brook trout status model by assessing 84 predicted subwatersheds by 2012. |  |  |  |  |  |  |  |
|  | 8. Determine the status of 50 unknown subwatersheds by 2012. |  |  |  |  |  |  |  |
| Southern Region Totals1 |  |  |  |  |  |  |  |  |
| Regional Objective | Objective Goal | Goals Achieved | Percent Achieved |  |  | Project Cost | EBTJV Support | Other Funds2 |
| 1 | 112 | 13 | 12% |  |  | $409,925 | $0 | $409,925 |
| 2 | 10 | 12 | 120% |  |  | $175,500 | $15,750 | $159,750 |
| 3 | 5 | 5 | 100% |  |  | $1,091,500 | $0 | $1,091,500 |
| 4 | 4 | 1 | 25% |  |  | $97,500 | $0 | $97,500 |
| 5 | 30 | 37 | 123% |  |  | $1,132,334 | $67,600 | $1,064,734 |
| 6 | 189 | 111 | 59% |  |  | $687,118 | $0 | $687,118 |
| 7 | 84 | 10 | 12% |  |  | $86,650 | $0 | $86,650 |
| 8 | 50 | 15 | 30% |  |  | $0 | $0 | $0 |
|  |  |  | Total Estimated Cost = |  |  | $3,680,527 | $83,350 | $3,597,177 |
|  |  |  |  |  |  | Percent of Total = | 2% | 98% |
| 1Data represents input from NC, TN, GS, MD, NJ & VA through 2009 calendar year |  |  |  |  |  |  |  |  |
| 2Federal Aid, NGO Donations, Etc. |  |  |  |  |  |  |  |  |

| North Carolina |  |  |  |  |
| --- | --- | --- | --- | --- |
| Regional Objective | Objectives Met | Project Cost | EBTJV Support | Other Funds |
| 1 | 2 | $0 | $0 | $0 |
| 2 | 0 | $0 | $0 | $0 |
| 3 | 1 | $1,500 | $0 | $1,500 |
| 4 | 0 | $0 | $0 | $0 |
| 5 | 6 | $17,000 | $0 | $17,000 |
| 6 | 104 | $157,193 | $0 | $157,193 |
| 7 | 10 | $0 | $0 | $0 |
| 8 | 0 | $0 | $0 | $0 |
|  | Total Estimated Cost = | $175,693 | $0 | $175,693 |
| Georgia |  |  |  |  |
| Regional Objective | Objectives Met | Project Cost | EBTJV Support | Other Funds |
| 1 | 0 | $0 | $0 | $0 |
| 2 | 0 | $0 | $0 | $0 |
| 3 | 0 | $0 | $0 | $0 |
| 4 | 0 | $0 | $0 | $0 |
| 5 | 13 | $338,472 | $51,850 | $286,622 |
| 6 | 0 | $0 | $0 | $0 |
| 7 | 0 | $0 | $0 | $0 |
| 8 | 7 | $0 | $0 | $0 |
|  | Total Estimated Cost = | $338,472 | $51,850 | $286,622 |
| Tennessee |  |  |  |  |
| Regional Objective | Objectives Met | Project Cost | EBTJV Support | Other Funds |
| 1 | 0 | $0 | $0 | $0 |
| 2 | 0 | $0 | $0 | $0 |
| 3 | 0 | $0 | $0 | $0 |
| 4 | 0 | $0 | $0 | $0 |
| 5 | 1 | $48,362 | $0 | $48,362 |
| 6 | 0 | $0 | $0 | $0 |
| 7 | 0 | $0 | $0 | $0 |
| 8 | 0 | $0 | $0 | $0 |
|  | Total Estimated Cost = | $48,362 | $0 | $48,362 |
| Maryland |  |  |  |  |
| Regional Objective | Objectives Met | Project Cost | EBTJV Support | Other Funds |
| 1 | 4 | $210,000 | $0 | $210,000 |
| 2 | 2 | $85,000 | $0 | $85,000 |
| 3 | 2 | $1,088,000 | $0 | $1,088,000 |
| 4 | 0 | $0 | $0 | $0 |
| 5 | 7 | $640,000 | $0 | $640,000 |
| 6 | 0 | $330,000 | $0 | $330,000 |
| 7 | 0 | $0 | $0 | $0 |
| 8 | 8 | $0 | $0 | $0 |
|  | Total Estimated Cost = | $2,353,000 | $0 | $2,353,000 |
| New Jersey |  |  |  |  |
| Regional Objective | Objectives Met | Project Cost | EBTJV Support | Other Funds |
| 1 | 0 | $0 | $0 | $0 |
| 2 | 0 | $0 | $0 | $0 |
| 3 | 0 | $0 | $0 | $0 |
| 4 | 0 | $0 | $0 | $0 |
| 5 | 1 | $0 | $0 | $0 |
| 6 | 0 | $0 | $0 | $0 |
| 7 | 0 | $86,650 | $0 | $86,650 |
| 8 | 0 | $0 | $0 | $0 |
|  | Total Estimated Cost = | $86,650 | $0 | $86,650 |
| Virginia |  |  |  |  |
| Regional Objective | Objectives Met | Project Cost | EBTJV Support | Other Funds |
| 1 | 7 | $199,925 | $0 | $199,925 |
| 2 | 10 | $90,500 | $15,750 | $74,750 |
| 3 | 2 | $2,000 | $0 | $2,000 |
| 4 | 1 | $97,500 | $0 | $97,500 |
| 5 | 8 | $88,500 | $15,750 | $72,750 |
| 6 | 7 | $199,925 | $0 | $199,925 |
| 7 | 0 | $0 | $0 | $0 |
| 8 | 0 | $0 | $0 | $0 |
|  | Total Estimated Cost = | $678,350 | $31,500 | $646,850 |

| TABLE 1.—Information from the North Carolina Habitat Objective Tracking Form. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Regional Habitat |  |  |  |
| Project Name | Project Type | Date | Objective Addressed | Agency/Group | Project Cost | Funding Source |
| Statewide Brook Trout Distribution Sampling | Monitoring | 2006 | 6 | NCWRC | $17,030 | Federal Aid |
| North Fork Swannanoa River Brook Trout Restoration | Restoration | 2007 | 5 | NCWRC | $1,500 | Federal Aid |
| Beetree Creek Brook Trout Restoration | Restoration | 2007 | 5 | NCWRC | $1,500 | Federal Aid |
| Flat Creek Brook Trout Restoration | Restoration | 2007 | 3 | NCWRC | $1,500 | Federal Aid |
| Statewide Brook Trout Distribution Sampling | Monitoring | 2007 | 6 | NCWRC | $52,034 | Federal Aid |
| Brook Trout Genetic Analysis | Genetic Identification | 2008 | 6 | NCWRC | $10,000 | Federal Aid |
| Lynn Camp Restoration | Restoration | 2008 | 5 | NCWRC/GSMNP | $4,000 | Federal Aid |
| North Fork Swannanoa River Brook Trout Restoration | Monitoring | 2008 | 6 | NCWRC | $1,500 | Federal Aid |
| Beetree Creek Brook Trout Restoration | Monitoring | 2008 | 6 | NCWRC | $1,500 | Federal Aid |
| Flat Creek Brook Trout Restoration | Monitoring | 2008 | 6 | NCWRC | $1,500 | Federal Aid |
| Cherry Cove Creek Restoration | Restoration | 2008 | 5 | NCWRC/USFS | $1,500 | Federal Aid |
| Bear Creek Restoration | Restoration | 2008 | 5 | NCWRC/USFS | $1,500 | Federal Aid |
| Statewide Brook Trout Distribution Sampling | Monitoring | 2009 | 6 | NCWRC | $56,129 | Federal Aid |
| Brook Trout Genetic Analysis | Genetic Identification | 2009 | 6 | NCWRC | $10,000 | Federal Aid |
| Lynn Camp Restoration | Restoration | 2009 | 5 | NCWRC/GSMNP | $4,000 | Federal Aid |
| North Fork Swannanoa River Brook Trout Restoration | Monitoring | 2009 | 6 | NCWRC | $1,500 | Federal Aid |
| Beetree Creek Brook Trout Restoration | Monitoring | 2009 | 6 | NCWRC | $1,500 | Federal Aid |
| Flat Creek Brook Trout Restoration | Monitoring | 2009 | 6 | NCWRC | $1,500 | Federal Aid |
| Cherry Cove Creek Restoration | Monitoring | 2009 | 6 | NCWRC/USFS | $1,500 | Federal Aid |
| Bear Creek Restoration | Monitoring | 2009 | 6 | NCWRC/USFS | $1,500 | Federal Aid |
| Barker Branch | Restoration | 2009 | 5 | NCWRC/USFS | $1,500 | Federal Aid |
| West Prong Hickey Fork | Restoration | 2009 | 5 | NCWRC/USFS | $1,500 | Federal Aid |
|  |  |  | Total Estimated Cost = |  | $175,693 |  |

| TABLE 2.—Information from the Georgia Habitat Objective Tracking Form. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Regional Habitat |  |  |  |
| Project Name | Project Type | Date | Objective Addressed | Agency/Group | Project Cost | Funding Source |
| Brook Trout Restoration | BKT Habitat Improvement | 2007 | 5 | GADNR, USFS, TU | $14,550 | Joint Venture = $4,815 |
|  |  | (Summer) |  |  |  | Trout Unlimited = $9,735 |
| Brook Trout Survey | Survey potential BKT streams | 2007 | 8 | GADNR,TU | Included as part of | Joint Venture / TU |
|  |  | (Summer) |  |  | the $14,550 project |  |
|  |  |  |  |  | cost spent in 2007 |  |
| Brook Trout Restoration | Remove Non-native Trout | 2007 | 5 | GADNR, USFS, TU | Included as part of | Joint Venture / TU |
|  |  | (Summer) |  |  | the $14,550 project |  |
|  |  |  |  |  | cost spent in 2007 |  |
| Brook Trout Restoration | Habitat Improvement | 2008 | 5 | GADNR, USFS, TU | $33,987 | Joint Venture = $27,035 |
|  |  | (Summer) |  |  |  | Trout Unlimited = $6,952 |
| Brook Trout Survey | Survey potential BKT streams | 2008 | 8 | GADNR,TU | Included as part | Joint Venture / TU |
|  |  | (Summer) |  |  | of the $33,987 |  |
|  |  |  |  |  | project cost spent |  |
|  |  |  |  |  | in 2008. |  |
| Brook Trout Restoration | Remove Non-Natives | 2008 | 5 | GADNR, USFS, TU | Included as part | Joint Venutre / TU |
|  |  | (Summer) |  |  | of the $33,987 |  |
|  |  |  |  |  | project cost spent |  |
|  |  |  |  |  | in 2008. |  |
| Brook Trout Restoration | Barrier Removal, replaced perched culvert with bottomles arch | 2008 | 5 | USFS | $82,000 | AOP, Federal Highways |
|  |  | (Fall) |  |  |  |  |
| TABLE 2.—Continued. |  |  |  |  |  |  |
| Brook Trout Restoration | Habitat Improvement | 2009 | 5 | GADNR, USFS, TU | $27,935 | Joint Venture = $20,000 |
|  | & Population Monitoring | (Summer) |  |  |  | Trout Unlimited = $7,935 |
| Brook Trout Survey | Survey potential BKT streams | 2009 | 8 | GADNR,TU | Included as part | Joint Venture / TU |
|  |  | (Summer) |  |  | of the $27,935 |  |
|  |  |  |  |  | project cost spent |  |
|  |  |  |  |  | in 2009. |  |
| Brook Trout Restoration | Remove Non-Natives | 2009 | 5 | GADNR, USFS, TU | Included as part | Joint Venutre / TU |
|  |  | (Summer) |  |  | of the $27,935 |  |
|  |  |  |  |  | project cost spent |  |
|  |  |  |  |  | in 2009. |  |
| Brook Trout Restoration | Barrier Removal, replaced perched culvert with bottomles arch | 2009 | 5 | USFS | $180,000 | AOP, Federal Highways |
|  |  | (Fall) |  |  |  |  |

| TABLE 3.—Information from the Tennessee Habitat Objective Tracking Form. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Regional Habitat |  |  |  |
| Project Name | Project Type | Date | Objective Addressed | Agency/Group | Project Cost | Funding Source |
| Left Prong Hampton Creek | Brook Trout | Aug-07 | 5 | TWRA, NRCS, TU, | $48,362 | TU, Trout and Salmon |
| Fish Barrier Replacement | Restoration | to |  | S. App. Highland Conserv. |  | Foundation, TWRA, |
| and rainbow trout removal |  | Nov-08 |  |  |  | NRCS |
|  |  |  |  | Total Estimated Cost = | $48,362 |  |

| TABLE 4.—Information from the Maryland Habitat Objective Tracking Form. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Regional Habitat |  |  |  |
| Project Name | Project Type | Date | Objective Addressed | Agency/Group | Project Cost | Funding Source |
| Aaron run | Restoration | 2006 | 3 | MD DNR, MD BOM, US OSM, EBTJV, USFWS, TU | 1,000,000 | State, Federal, NGO |
| Braddock Run Stormwater | Restoration | 2006 | 5 | MDE | 260,000 | State, Federal, NGO |
| Cash Valley Run restoration | Restoration | 2006 | 5 | MD DNR, ICPRB | 35,000 | State, Federal, NGO |
| Western MD BT mercury study | Research | 2006 | 1 | MD DNR, UMCES, USFWS SWG | 20,000 | State, Federal, NGO |
| Statewide BT pop. monitoring | Monitoring | 2006 | 6 | MD DNR | 35,000 | Federal Aid |
| Raven Rock BT restoration | Restoration | 2007 | 5 | MD DNR, MDE | 50,000 | State, Federal |
| Chub Run AMD remediation | Restoration | 2007 | 3 | MD DNR, MDE | 88,000 | State, Federal |
| Lostland Run AMD remediation | Restoration | 2007 | 2 | MD DNR, MDE | 10,000 | State, Federal |
| Casselman river tribs survey | Research | 2007 | 6 | CVI, MD DNR, MD BOM | 100,000 | State, Federal, NGO |
| Poplar Lick | Research | 2007 | 2 | MD DNR, UMCES, SWG | 75,000 | State, Federal, NGO |
| Statewide BT pop. monitoring | Monitoring | 2007 | 6 | MD DNR | 35,000 | Federal Aid |
| GEP research statewide1 | Research | 2008 | 1,6 | MD DNR, UMCES, USFWS SWG | 70,000 | State, Federal, NGO |
| Resurvey w. md BT streams1 | Research | 2008 | 1,6 | MD DNR, UMCES, USFWS SWG | 70,000 | State, Federal, NGO |
| Statewide BT pop. monitoring | Monitoring | 2008 | 6 | MD DNR | 35,000 | Federal Aid |
| Braddock run headwater AMD remediation | Restoration | 2008 | 5 | MDE BOM | 120,000 | State, Federal |
| Braddock Run headwater bank stabilization | Restoration | 2009 | 5 | MDE , RCS | 50,000 | State, Federal |
| Cash Valley Run fish passage | Restoration | 2009 | 5 | NACD, ICPRB, MD DNR, CBT | 75,000 | State, Federal, NGO |
| Statewide BT pop. monitoring | Monitoring | 2009 | 6 | MD DNR | 35,000 | Federal Aid |
| Savage River BT Life History | Research | 2009 | 1 | MD DNR, UMCES, USFWS SWG | 120,000 | State, Federal, NGO |
| BT propagation study | Research | 2009 | 6 | MD DNR, FSU, USFWS SWG, NGO | 20,000 | State, Federal, NGO |
| Casselman River tribs liming | Restoration | 2009 | 5 | EBTJV, MD BOM, MD DNR | 50,000 | State, Federal |
|  |  |  |  | Total Estimated Cost = | $2,353,000 |  |
| 1Project "Regional Habitat Objective Addressed" values will be applied to "Objectives Met" for Objectives 1 and 6 in summary tables, and "Project Cost" amounts will be evenly distributed between "Project Cost" for Objectives 1 and 6 in summary tables |  |  |  |  |  |  |

| TABLE 4.—Information from the New Jersey Habitat Objective Tracking Form. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Regional Habitat |  |  |  |
| Project Name | Project Type | Date | Objective Addressed | Agency/Group | Project Cost | Funding Source |
| F-48-R Job II-7 | assessment | 2007 |  | NJDFW | $12,000 | Federal 75%-State 25% |
| F-48-R Job II-11 | assessment | 2007 |  | NJDFW | $1,200 | Federal 75%-State 25% |
| F-48-R Job IV-1 | assessment | 2007 |  | NJDFW | $18,000 | Federal 75%-State 25% |
| F-48-R Job II-7 | assessment | 2008 |  | NJDFW | $6,140 | Federal 75%-State 25% |
| F-48-R Job II-11 | assessment | 2008 |  | NJDFW | $17,960 | Federal 75%-State 25% |
| F-48-R Job IV-1 | assessment | 2008 |  | NJDFW | $3,850 | Federal 75%-State 25% |
| F-48-R Job II-7 | assessment | 2009 |  | NJDFW | $12,100 | Federal 75%-State 25% |
| F-48-R Job II-11 | assessment | 2009 |  | NJDFW | $9,900 | Federal 75%-State 25% |
| F-48-R Job IV-1 | assessment | 2009 |  | NJDFW | $5,500 | Federal 75%-State 25% |
|  |  |  | Total Estimated Cost = |  | $86,650 |  |

| TABLE 5.—Information from the Virginia Habitat Objective Tracking Form. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Regional Habitat |  |  |  |
| Project Name | Project Type | Date | Objective Addressed | Agency/Group | Project Cost | Funding Source |
| North River2 | Restoration | 2005 | 2 or 5 | VDGIF/USFS/TU | 21,000 | USFS/TU/EBTJV/VDGIF3 |
| Trout stream surveys1 | Monitoring | 2005 | 1 & 6 | VDGIF | 111,800 | VDGIF |
| Little Passage Creek2 | Liming | 2006 | 2 or 5 | USFS | 5,000 | USFS |
| St. Marys River | Liming | 2006 | 4 | VDGIF/USFS | 97,500 | USFS/DGIF/FFV/DomRes |
| North River2 | Restoration | 2006 | 2 or 5 | VDGIF/USFS/TU | 18,000 | VDGIF,USFS,TU |
| Trout stream surveys1 | Monitoring | 2006 | 1 & 6 | VDGIF | 106,700 | VDGIF |
| Little Stony/Mill Creeks | Liming | 2007 |  | USFS | 8,000 | USFS |
| North River2 | Restoration | 2007 | 2 or 5 | VDGIF/USFS/TU | 22,000 | VDGIF,USFS,TU |
| Trout stream surveys1 | Monitoring | 2007 | 1 & 6 | VDGIF | 95,250 | VDGIF |
| Garth Run | BT introduction | 2008 | 2 | VDGIF | 1,000 | VDGIF |
| Wildcat Hollow | BT introduction | 2008 | 3 | VDGIF | 1,000 | VDGIF |
| Kinsey Run | BT introduction | 2008 | 2 | VDGIF | 1,000 | VDGIF |
| Sweet Run | BT introduction | 2008 | 3 | VDGIF | 1,000 | VDGIF |
| North River2 | Restoration | 2008 | 2 or 5 | VDGIF | 25,000 | VDGIF,USFS |
| Glen Alton2 | Restoration | 2008 | 2 or 5 | VDGIF/USFS/TU | 35,000 | VDGIF,USFS,SARP,TU |
| Fridley Branch2 | Liming | 2008 | 2 or 5 | USFS | 8,000 | USFS |
| Brook trout genetics1 | Genetic typing | 2008 | 1 & 6 | VDGIF/VT |  | VDGIF |
| Trout Stream Survey1 | Monitoring | 2008 | 1 & 6 | VDGIF | 86,100 | VDGIF |
| North River2 | Restoration | 2009 | 2 or 5 | VDGIF/USFS | 43,000 | VDGIF/USFS/EBTJV4 |
| Trout Stream Survey1 | Monitoring | 2009 | 1 & 6 | VDGIF | not yet available | VDGIF |
| Trout Stream Temp.1 | Monitoring | 2009 | 1 & 6 | VDGIF/USFS/JMU |  | VDGIF/JMU |
|  |  |  | Total Estimated Cost = |  | $686,350 |  |
| 1Project "Regional Habitat Objective Addressed" values will be applied to "Objectives Met" for Objectives 1 and 6 in summary tables, and "Project Cost" amounts will be evenly distributed between "Project Cost" for Objectives 1 and 6 in summary tables |  |  |  |  |  |  |
| 2Project "Regional Habitat Objective Addressed" values will be applied to "Objectives Met" for Objectives 2 and 5 in summary tables, and "Project Cost" amounts will be evenly distributed between "Project Cost" for Objectives 2 and 5 in summary tables |  |  |  |  |  |  |
| 3Assumed EBTJV funding of $10,500 |  |  |  |  |  |  |
| 4EBTJV funding of $21,000 |  |  |  |  |  |  |