Eastern Brook Trout Project Proposal

Fiscal Year 2006

Due COB September 28, 2005

The U.S. Fish and Wildlife Service seeks habitat restoration proposals that will benefit native brook trout populations in the Appalachian Mountain Range.  The Service will receive funding through the National Fish Habitat Initiative to support the efforts of the Eastern Brook Trout Joint Venture.  Priority will be given to projects that show “on-the-ground” habitat improvement accomplishments, but assessment work and other monitoring will be considered.  Priority will also be given to those projects that can show partnership contributions whether in-kind or cash.  Please provide the following information, which will be input into the Fisheries Operational Needs Database via the Appalachian Partnership Coordination Office.

Project Title:   Big Run Restoration

Project Officer: name, title, organization, address, phone/fax, email

John E. Schmidt, State Coordinator, U.S. Fish and Wildlife Service, West Virginia Field Office, 694 Beverly Pike, Elkins, West Virginia  26241  304-636-6586 x 16  304-636-7824    or Bryan Moore, TU……

Project Location: County, State, Congressional District(s)

Pendleton County, West Virginia.  Second Congressional District

Project Description: Must contain the following information,

1) importance of the project to the resource:  The project will restore a degraded headwater tributary system to Big Run of the North Fork South Branch Potomac River.

2) the problem and the cause of the problem:  The headwater tributary system lies within a U.S. Forest Service grazing allotment.  Unrestricted livestock access 6-8 months per year has contributed to eroding streambanks, braided channels, and direct input of pollutants.

3) objective(s) of the project with reference to the problem:  1. To restrict livestock access, 2. provide alternative livestock water,  and 3. restore riparian vegetation.

4) methods applied to accomplish objective(s).  1.  Construct 14,500 feet of 8-strand high-tensile non-electric fence @ $3.00/foot = $43,500;  2. Construct one rock-armored cattle access ramp and two spring developments with troughs ($3500); Construct five rock-armored stream crossings ($10,000); and 3. Plant willow stakes and seedlings in riparian area ($2000).  TOTAL $59,000.

Anticipated Accomplishment:  38 acres of riparian habitat, 10200 feet of perennial streambank and 4,200 feet of intermittent streambank.

Estimated Date of Completion:  All projects must be completed by September 30, 2006.

Budget:

| Partners | Salary | Equipment | Supplies | Travel | Contracts | Total |
| --- | --- | --- | --- | --- | --- | --- |
| TU | 3750 | 960 | 5500 | 200 |  | 4910 |
| FWS USForestService DNR DEP NRCS WVCA Dominion Scouts* Schools* TMI* Permittee TOTAL | 2000 1000 500 500 1000* | 2000 500 500 | 9500 | 200 200 |  | 4200 10000 200 1000 500 500 1000* 500 $28310 |

* Combined value of volunteer labor

Funding Request:

Partner Match Cash:        $15,000

Partner Match In-Kind:   $13,300

Agency Match:                  $30,690

Provide an electronic copy to:

Maureen Gallagher

USFWS Appalachian Partnership Coordinator

UVA-Wise Science Center 213B

1 College Ave.

Wise, VA 24293

276-376-4597

maureen_gallagher@fws.gov