2006-200

Dale Hollow Fish and Wildlife Management Assistance Office

Reintroduction of Native Brook Trout into Indian Flats Prong, Great Smoky Mountains NP

This joint project of the Dale Hollow FWMAO, National Park Service, Trout and Salmon Foundation, Tennessee Wildlife Resources Agency, Trout Unlimited, Friends of the Smokies, and the Federation of Fly Fishers will restore Southern Appalachian brook trout to 1.5 miles of Indian Flats Prong within the Great Smoky Mountains National Park.  Once hybrid brook trout (Southern x Northern) are removed from Indian Flats Prong, Southern-strain brook trout will be transplanted from upper Lynn Camp Prong.  Backpack electrofishing techniques will be used to collect these fish.  The brook trout will be placed in aerated backpacks and taken to Indian Flats Prong and released.  A monitoring plan will be implemented in 2007 to evaluate the survival and expansion of this population. Once this population reaches the carrying capacity of the stream and is stabilized, it will serve as one of the source stocks for Lynn Camp Prong when the remaining 6.7 miles of that stream is restored for Southern Appalachian brook trout.  This project will directly support the aquatic habitat goals put forth by the Eastern Brook Trout Joint Venture and the Southeast Aquatic Resources Partnership (SARP),  both components of the National Fish Habitat Initiative.

1 year project

Partners:

See above

Funds Requested:	$14820

Partner Match:	$10,000

2006-014

Dale Hollow Fish and Wildlife Management Assistance Office

Habitat restoration for Southern Appalachian brook trout in the Noontootla Creek Watershed

This joint project of the Dale Hollow FWMAO,  Chattahoochee National Forest, Trout Unlimited, and the Georgia Department of Natural Resources will restore over 1.3 miles of Southern Appalachian brook trout habitat contained with the Noontootla Creek Watershed of the Chattahoochee National Forest, GA.  Habitat within Stover Creek will be restored using only hand labor to minimize soil disturbance.  After non-native trout species are removed, trees will be cut into and across the various stream reaches to provide in-stream cover and create pool habitat for brook trout and other aquatic species.  Benefit: Restore over 1.3 miles of Southern Appalachian brook trout habitat n the Noontootla Creek  Watershed of the Chattahoochee National Forest, GA.  This project will directly support the aquatic habitat goals put forth by the Eastern Brook Trout Joint Venture and the Southeast Aquatic Resources Partnership (SARP),  both components of the National Fish Habitat Initiative.

1 yr. project

Funding Request: $9633

Match: $2000

2006-013

Dale Hollow Fish and Wildlife Management Assistance Office

Habitat restoration for Southern Appalachian brook trout in 3 Talluah River Watershed streams

This joint project of the Dale Hollow FWMAO,  Chattahoochee National Forest, Trout Unlimited, and the Georgia Department of Natural Resources will restore over 3.0 miles of Southern Appalachian brook trout habitat contained with the Talluah River watershed of the Chattahoochee National Forest, GA.  Habitat within Lower Popcorn and Upper Charlie's Creeks and Tate Branch will be restored using only hand labor to minimize soil disturbance.  After non-native trout species are removed, trees will be cut into and across the various stream reaches to provide in-stream cover and create pool habitat for brook trout and other aquatic species.  Benefit: Restore over 3.0 miles of Southern Appalachian brook trout habitati n the Chattooga River Watershed of the Chattahoochee National Forest, GA.  This project will directly support the aquatic habitat goals put forth by the Eastern Brook Trout Joint Venture and the Southeast Aquatic Resources Partnership (SARP),  both components of the National Fish Habitat Initiative.

1 year project

Funding Request: $20,007

Match: $5,000

2006-012

Dale Hollow Fish and Wildlife Management Assistance Office

Habitat restoration for Southern Appalachian brook trout in 3 Cooper Creek Watershed streams

This joint project of the Dale Hollow FWMAO,  Chattahoochee National Forest, Trout Unlimited, and the Georgia Department of Natural Resources will restore over 1.6 miles of Southern Appalachian brook trout habitat contained with the Cooper Creek Watershed of the Chattahoochee National Forest, GA.  Habitat within Bryant Creek and Pretty and Burnett Branches will be restored using only hand labor to minimize soil disturbance.  After non-native trout species are removed, trees will be cut into and across the various stream reaches to provide in-stream cover and create pool habitat for brook trout and other aquatic species.  It is estimated that 16 structures would be placed in the various streams.  Benefit: Restore over 1.6 miles of Southern Appalachian brook trout habitat in the Cooper Creek Watershed of the Chattahoochee National Forest, GA.  This project will directly support the aquatic habitat goals put forth by the Eastern Brook Trout Joint Venture and the Southeast Aquatic Resources Partnership (SARP),  both components of the National Fish Habitat Initiative.

1 year project

Funding Request: $24,189

Match:  $5,000

2006-011

Habitat restoration for Southern Appalachian brook trout in 4 Chattooga River Watershed streams

This joint project of the Dale Hollow FWMAO,  Chattahoochee National Forest, Trout Unlimited, and the Georgia Department of Natural Resources will restore over 4.7 miles of Southern Appalachian brook trout habitat contained with the Chattooga River watershed of the Chattahoochee National Forest, GA.  Habitat within Ammons and Holcomb Creeks and Addie and Emory Branches will be restored using only hand labor to minimize soil disturbance.  After non-native trout species are removed, trees will be cut into and across the various stream reaches to provide in-stream cover and create pool habitat for brook trout and other aquatic species.  It is estimated that 9 structures would be placed in the various streams.  Benefit: Restore over 4.7 miles of Southern Appalachian brook trout habitati n the Chattooga River Watershed of the Chattahoochee National Forest, GA.  This project will directly support the aquatic habitat goals put forth by the Eastern Brook Trout Joint Venture and the Southeast Aquatic Resources Partnership (SARP),  both components of the National Fish Habitat Initiative.

1 year project

Funding Request: $34,827

Match: $5,000