PROJECT TITLE:

2014 Restoring habitat connectivity in Machias & Saint Croix River tributary streams ME: EBTJV&NFHAP

Project Location: (Washington County, Maine)

- Congressional District of Project: Maine 2nd District

- Congressional District of Applicant: Maine 2nd District

EBTJV / NFHAP Funding Requested: $41,500

- Total Project Cost: $202,200

- Total Federal Matching: $119,000

- Total Non-Federal Matching: $41,700

APPLICANT

Organization: 		Downeast Lakes Land Trust

Project Officer:	Mark Berry, Executive Director

Street:			3 Water St. PMB 75

City, State, Zip:	Grand Lake Stream, ME 04668

Telephone Number:	207-796-2100

Fax Number:		207-796-2100

EMail Address:	mberry@downeastlakes.org

U.S. Fish and Wildlife Service Sponsoring Office

Scott Craig

Maine Fishery Resources Office

306 Hatchery Road

East Orland, ME  04431

(207) 469-6701, x226

Scott_Craig@fws.gov

USFWS FONS Database Project Number: 53371-2014-383

Coordination Completed with US Fish and Wildlife Service Fisheries Office (Check One):

X      Yes,	August 8, 2013 Date Coordination Began

No

I.  PROJECT DESCRIPTION, SCOPE OF WORK, AND PARTNER INFORMATION

A. Project Description

Downeast Lakes Land Trust (DLLT) will continue its work with partners to restore brook trout habitat on priority streams in the headwaters of the Machias River and the west branch of the Saint Croix River by removing passage barriers. Two sites are located within DLLT’s 33,708-acre Farm Cove Community Forest.  One is in the adjacent 22,000-acre West Grand Lake Forest owned by GLS Woodlands and conserved under a conservation easement held by the Maine Department of Agriculture, Conservation, & Forestry.   The fourth site is on a municipal road in the village of Grand Lake Stream.  DLLT will hire a local contractor and coordinate a partnership between the Natural Resources Conservation Service and U.S Fish and Wildlife Service Maine Fisheries Resource Office.  On two larger streams (West Branch Amazon Brook and Grand Lake Brook), we anticipate using corrugated metal bottomless arch structures.  On the two smaller streams, we anticipate using a pre-cast concrete bottomless arch product that DLLT used for the first time in 2013 with EBTJV support.

B. Proposed Methods (Max Characters: 350)

We will remove four culverts that currently are acting as fish passage barriers and replace them with fish-friendly bottomless arch culverts that allow a natural stream channel and function.  On the two larger streams, NRCS will provide match funding, engineering design and oversight.  At all four sites, the Maine Fisheries Resource Office will survey for fish and install block nets during construction.

C. Project Timeline

Engineering and design work will begin in spring 2013, and construction will take place between August 1 and September 30.  Three sites will be completed in 2014 and the final site on Grand Lake Brook will be completed in 2015.  Post construction monitoring will be conducted by DLLT and USFWS, Maine Fisheries Resource Office.

D. Proposed Accomplishment Summary (Max Characters: 500)

This project will accomplish NFHAP priorities by restoring habitat connectivity on four brook trout habitat streams and eliminate ongoing risks of sedimentation during culvert failure, in watersheds identified as brook trout habitat protection priorities by the EBTJV.  These restoration projects will enhance the value of previous investments in land conservation and aquatic habitat restoration in the upper Machias and St. Croix River watersheds.

E. State the Importance of the project to the Resource (Max Characters: 350)

This project will result in restoration of upstream passage to approximately 6.4 miles of habitat.  It will provide access to a cold water tributary from Grand Lake Stream and between two major tributaries of Grand Lake Brook.  Restoring natural stream function will improve brook trout habitat on 4 streams.

F. Problem and Specific Cause of the Problem (Max Characters: 350)

Roads were built with under-sized culverts, creating passage barriers and causing erosion of roads and downstream sedimentation.  The Grand Lake Brook culvert is a barrier between two important tributaries.  The West Branch Amazon Brook culvert has caused a flowage over a mile long, contributing to solar exposure and warming water temperatures.

G. Objective of the Project with Reference to the Problem (Max characters: 350)

The primary objective is to restore habitat connectivity and reduce the risk of catastrophic road failure and excessive sedimentation.

H. Partner Information

| Partner Name | Contribution In-Kind | Contribution ##### Cash | Federal or Non- Federal | Partner Category | ###### Role of Partner |
| --- | --- | --- | --- | --- | --- |
| Downeast Lakes Land Trust | $9,700 | $14,000 | Non-Federal | Local Conservation Group (also Private Landowner) | Oversight, Materials, On-site coordination, Post-project monitoring |
| Lyme Timber (GLS Woodlands) | $1,500 | $12,500 | Non-Federal | Corporation / Private Landowner | Materials, Match funding |
| Grand Lake Stream Plantation |  | $4,000 | Non-Federal | Local Government | Match funding |
| Natural Resources Conservation Service | $12,000 | $100,000 | Federal | Federal Agency | Match funding, Survey, Engineering, On-site coordination |
| USFWS, Maine Fisheries Resource Office | $7,000 |  | Federal | Federal Agency | Fishery survey, Block-nets, On-site coordination, Post-project monitoring |

II. MAP OF PROJECT AREA (one only)

III. PHOTOGRAPH(S) OF PROJECT AREA

8 photos uploaded to application file on EBTJV website

IV. PROJECT BUDGET

B. Budget Table

| Partner Name | Partner Category * | Activity of Partner ** | Budget Category*** | EBTJV NFHAP Request | Non-Federal Contribution |  | Federal Contribution |  | Total Contr. | Acres/Miles Affected |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | In-Kind | Cash | In-Kind | Cash |  |  |
| Downeast Lakes Land Trust | Local Conservation Group | Restoration: 8 days Onsite Coordination | Personnel |  | 3,200 |  |  |  | 3,200 | Restore access to approximately 6.4 miles of upstream habitat; improve stream function and benefit downstream habitats |
|  |  | Restoration: Gravel | Supplies |  | 4,000 |  |  |  | 4,000 |  |
|  |  | Restoration: Purchase open bottom arches | Supplies | 22,300 |  |  |  | 30,0001 | 52,300 |  |
|  |  | Restoration: 8 days Contractor crew & equip. | Construction | 19,200 |  | 14,000 |  | 70,0001 | 103,200 |  |
|  |  | Monitoring: 1 day/yr for 5 yrs | Personnel |  | $2,500 |  |  |  | 2,500 |  |
| Lyme Timber (GLS Woodlands) | Corp./ Private Landowner | Restoration: Purchase open bottom arches | Supplies |  |  | 12,500 |  |  | 12,500 |  |
|  |  | Restoration: Gravel | Supplies |  | 1,500 |  |  |  | 1,500 |  |
| Grand Lake Stream Plantation | Local Govt. | Restoration: Purchase open bottom arches | Supplies |  |  | 4,000 |  |  | 4,000 |  |
| Natural Resources Conservation Service | Federal Agency | Restoration: Engineering and Design | Personnel |  |  |  | 4,000 |  | 4,000 |  |
|  |  | Restoration: 8 days Onsite Coordination | Personnel |  |  |  | 8,000 |  | 8,000 |  |
| USFWS, Maine Fisheries Resource Office | Federal Agency | Restoration: 2 days survey and block nets | Personnel |  |  |  | 2,000 |  | 2,000 |  |
|  |  | Monitor: 1 day/yr for 5 yrs | Personnel |  |  |  | 5,000 |  | 5,000 |  |
| Total Contribution |  |  |  | $41,500 | $11,200 | 30,500 | $19,000 | $100,000 | $202,200 |  |

1:  NRCS Match funding through Wildlife Habitat Incentive Program (already committed in contract)

- EVALUATION QUESTIONS

- Please provide the GPS Coordinates for the project in UTM NAD 83.

| Lat | Long | Name | Comments |
| --- | --- | --- | --- |
| 45.2586 | -67.7600 | West Branch Amazon Brook | At Amazon Road |
| 45.1746 | -67.8337 | Grand Lake Brook | At 4th Lake Road |
| 45.1795 | -67.7778 | Billy Brown Brook | At Shaw St, Grand Lake Str. |
| 45.1709 | -67.9961 | 4th Machias Lake Trib | Unnamed, at Belden Br. Rd. |

- Please list the type of project (protection, enhancement, restoration; see definitions in the Appendix).

Restoration

- Are brook trout currently present at the project site or in the project stream?  If not, were brook trout historically present? Is the habitat known to be suitable for restoration/reintroduction of brook trout?

Yes, currently present in all 4 streams.

- Please describe how the project will provide for the expansion or improvement of existing habitat?

It will improve existing habitat by restoring natural stream function and expand access to approximately 6.4 miles of upstream habitat in the four streams.

The West Branch of Amazon Brook, and Amazon Brook, are well-known locally as brook trout fishing destinations.  At the Amazon Road, a short distance above the confluence with the East Branch, the West Branch of Amazon Brook passes through an undersized, perched culvert that has frequently been dammed by beaver.  The resulting flowage extends over a mile upstream, and contributes to exposing the water to sunlight, warming water temperatures downstream.  Historic aerial photographs document the expansion of this flowage over time.  Restoring a natural channel at the Amazon road will restore fish passage and allow the development of a natural channel and riparian vegetation upstream of the road.

Billy Brown Brook is a small cold-water tributary to Grand Lake Stream.  Grand Lake Stream is a renowned fly-fishing destination, for its native land-locked salmon and, secondarily, its brook trout.  As Grand Lake Stream warms during summer months, Billy Brown Brook has historically provided a cold-water refugia habitat.  An upstream site on Billy Brown Brook was restored in 2013.

The restoration site on Grand Lake Brook is between two major tributaries (Rolfe Brook and Scott Brook), on which Downeast Lakes Land Trust and partners have completed 6 other road-stream crossing restorations.  Restoring this site on Grand Lake Brook will eliminate the only barrier to fish passage between these two streams.

The un-named tributary to 4th Machias Lake is a small tributary to the Machias River with documented brook trout use.  A downstream road crossing was restored in 2012.  This proposed restoration is the only remaining road crossing on the stream.

- Does the project include a protection component?  Is the project footprint located on private or public land?  Is the land currently protected?  Does the project include land purchase or easements as match?

No.  The Grand Lake Brook and 4th Machias tributary sites are located on permanently conserved land owned by Downeast Lakes Land Trust.  The West Branch Amazon Brook site is located on land owned by GLS Woodlands that is permanently conserved by an easement held by the Maine Department of Agriculture, Conservation, and Forestry, and Downeast Lakes Land Trust is currently raising funds toward purchase of the property for management as a Community Forest.  The Billy Brown Brook site is located on a municipal road adjacent to residential properties, but the upstream watershed is permanently conserved.  No land purchases or easements are proposed as match for this proposal.

- What percentage of the watershed above the proposed project is protected in perpetuity?

Combined across the four sites, an estimated 99% of the watersheds are permanently conserved.  The conservation of the surrounding landscape has been accomplished through the conservation efforts of Downeast Lakes Land Trust and partners that have permanently conserved 370,000 acres since 2001. Project lands are within a 1.3 million acre international landscape of conserved lands.  DLLT is currently raising funds for the purchase of 22,000 acres on the east shore of West Grand Lake, including portions of four subwatersheds.

- List the specific regional EBTJV habitat objectives addressed by the project and describe how the project will contribute towards them (refer to the list of EBTJV habitat objectives in the Appendix).

This project will contribute toward the following four Regional EBTJV habitat objectives:

1. Maintain the status, or no net less, of subwatersheds classified as Intact.

2. Strengthen brook trout populations in subwatersheds classified as Intact.

4. Improve Reduced subwatersheds to Intact classification.

5. Strengthen brook trout populations in subwatersheds classified as Reduced.

These 4 sites are in four different Subwatersheds.  All are mapped as “Intact”, with three of the four having extremely high priority scores over 1.6 (near the highest possible scores).  The fourth has a protection priority score of 1.36.  Although this is well-above range-wide average and therefore a priority for protection (near the lower end of the “best of the best” according to the EBTJV website), it indicates reduced health and habitat restoration on this stream will contribute to regional goals #4 and #5.

- State which, if any, EBTJV conservation priority the project addresses (refer to the list of EBTJV conservation priorities in the Appendix):

The project contributes to addressing the following EBTJV conservation priorities:

- Increase recreational fishing opportunities for wild brook trout;

- Protect the “best of the best” habitat that supports existing, healthy wild brook trout populations;

- Improve and reconnect adjacent habitats that have a high likelihood of supporting stable wild brook trout populations;

The project may also contribute to addressing the following EBTJV priorities:

- Focus on critical wild brook trout spawning and early life history habitat in sub-watersheds classified as Intact;

- Preserve genetic diversity of wild brook trout populations; and,

- State which, if any, of the EBTJV common state-level objectives are being addressed by the project (refer to the list of EBTJV common state-level objectives in the Appendix):

The project contributes to addressing the following EBTJV common state-level objectives:

1.  Improve protection of brook trout resources.

7.  Mitigate factors that degrade water quality.

8.  Maintain or restore natural hydrologic regimes.

11.  Utilize state, federal and private programs that support watershed stewardship programs in systems containing brook trout.

It also is a collaborative project between multiple landowners, a municipality, and state and federal agencies.  The project is an opportunity to follow direct land conservation efforts, funded through other sources, with habitat restoration.

- What is the EBTJV subwatershed number (6th level Hydrologic Unit), and associated classification and priority score for the proposed project?

Site(s): West Branch Amazon Brook,

Subwatershed # = 230400 HUC12 Oxbrook Lakes

Subwatershed Status Classification

Subwatershed Priority Score = 1.63

Subwatershed Map = Maine Intact Subwatersheds.

Site(s): Grand Lake Brook,

Subwatershed # = 230458  HUC12= Grand Lake Stream

Subwatershed Status Classification

Subwatershed Priority Score = 1.61

Subwatershed Map = Maine Intact Subwatersheds.

Site(s): Billy Brown Brook,

Subwatershed # = 230425  HUC12= West Grand Lake

Subwatershed Status Classification

Subwatershed Priority Score = 1.36

Subwatershed Map = Maine Intact Subwatersheds.

Site(s): 4th Machias Lake tributary,

Subwatershed # = 230477 HUC12 4th Machias Lake

Subwatershed Status Classification

Subwatershed Priority Score = 1.63

Subwatershed Map = Maine Intact Subwatersheds.  Watershed within Designated Critical Habitat for Atlantic salmon (NOAA 2009).

- Will the completed project benefit any federally listed threatened or endangered species?

Yes.  The Fourth Machias Lake tributary project site is located within critical habitat of Atlantic Salmon (Gulf of Maine) DPS area (National Oceanic and Atmospheric Administration 2009).  Critical habitat is defined as all perennial streams for this species.  This proposal will restore ecological stream habitat and function of Atlantic salmon critical habitat.

- Will the completed project benefit any state listed threatened or endangered species or species of greatest conservation need?

The project has no known benefits to state listed threatened or endangered species or species of greatest conservation need.

- Will the project provide or enhance connectivity to or within an intact subwatershed?

Yes.  All subwatersheds in the project area are mapped as Intact on the EBTJV Maine Intact Subwatershed Priority Scores Map.  The project will provide for the expansion and improvement of existing habitat by removing passage barriers. We will remove four culverts that currently are acting as fish passage barriers and replace them with fish-friendly bottomless arch culverts that allow a natural stream channel.  This project will restore habitat connectivity on four brook trout habitat streams and eliminate ongoing risks of sedimentation during culvert failure, resulting in restoration of upstream passage to approximately 6.4 miles of habitat.

- What are the root causes of the watershed degradation and which of these are addressed by the project?

Roads were constructed with under-sized and poorly placed culverts, creating barriers to fish passage and causing periodic culvert failure and erosion of roads, leading to sedimentation of downstream habitat.  The project addresses these root causes.

- Describe the plans for project effectiveness monitoring and evaluation (i.e. measuring the project’s success in meeting its goals/objectives).

Post project monitoring will be conducted by DLLT, SHARE and MEFRO.  The sites will be monitored for debris accumulation and/or beaver related activity.  Note: The new structures should provide adequate height such that a beaver dam would not completely block the culvert inlet.  If any of these debris problems arise, we will take corrective action.

MEFRO will conduct electro-fishing to determine brook trout size, condition and fish species relative abundance, and a follow-up comparison will be performed 3-5 years after the project has been completed.

- Describe the expected effect on the brook trout population.  To what degree will the project strengthen the brook trout population status?

The project is expected to improve brook trout populations within the project streams, the downstream lakes, and nearby tributaries.  The existing passage barriers and the associated flowages are the primary factors reducing habitat quality in otherwise healthy streams.

- Please describe the long term benefit of the project and provide an estimate of the length of time the project is expected to be effective.  If a plan for long term maintenance is necessary to maintain project benefits, please describe it.

The stream crossings are expected to last up to 75 years.  DLLT will maintain the roads and structures as needed.  On the sites it currently owns (2) or acquires (1 intended), it will own and manage the surrounding lands in perpetuity, including maintenance of roads, structures, and riparian buffers.  DLLT will encourage proper maintenance of the structure at the municipal road site.

- Are non-indigenous strains of brook trout, salmonids, or exotics present in the subwatershed where the project work will take place?  Do stockings of non-indigenous strains of brook trout, salmonids, or other exotics occur, and if so, where does the stocking take place with respect to the project site (in HUC, in HUC but below barrier, or in adjacent HUCs)?

Small-mouth bass and chain pickerel are present in the lakes the streams flow into; and may occur in larger streams.  No salmonids are stocked in project streams or in Fourth Machias Lake (downstream from one of the project streams).  River specific endangered Atlantic salmon are stocked in the Machias River Watershed downstream of Fourth Machias Lake.  Native, indigenous land-locked salmon are stocked in Grand Lake Stream and associated lakes (in HUC for Billy Brown Brook, Grand Lake Brook, and West Branch Amazon Brook).    Native brook trout are stocked in Grand Lake Stream.

- Please describe the current status of the project.  Is it planned, permitted and ready to begin?

The project is expected to be ready to begin in the instream work period of summer 2014.  Match funding from the NRCS is expected but not confirmed, and DLLT will raise additional matching funds.

- Will public access be allowed at the project site?  If so, what kinds of recreational activities are allowed –fishing, hiking, camping, wildlife viewing, etc.?

Yes, Downeast Lakes Land Trust is committed to providing access for traditional outdoor recreation on and across the Farm Cove Community Forest, including fishing, hunting, hiking, camping, and wildlife viewing.  Water access campsites and snowmobile, ATV, and hiking trails exist on the property.

- Will the project increase recreational fishing opportunities for wild brook trout? If so, how much will it increase (10%, 20%, 30%, etc.) and how will the increase be measured?

Yes, the project is expected to increase recreational fishing opportunities for wild brook trout.  It is difficult to predict a percent improvement in the fishery, though a 10 to 20% increase seems possible.  No formal monitoring of fishing participation is expected.  Through input from the local community Downeast Lakes Land Trust will be knowledgeable about changes in trout fishing opportunities.

- What is the recreational potential of the fishery (i.e., fish abundance, average fish size, type of accessibility for fishing)?

The fisheries of the Downeast Lakes region are widely-renowned, primarily for the native landlocked salmon and the smallmouth bass in the lakes of the region.  Brook trout in area streams are fished avidly by local residents and a smaller portion of visiting anglers; brook trout traditionally have represented an important part of the local recreational fishery.  Streams are accessed from the forest road network and fished on foot.  A much larger fishery occurs on Grand Lake Stream, downstream from Billy Brown Brook, where occasional large trout are caught along with numerous landlocked salmon.  Together with the fisheries in area lakes, the Grand Lake Stream fishery is an essential part of the regional economy, helping to sustain a dozen sporting lodges and camps and the state’s highest concentration of working Registered Maine Guides.

- Describe the outreach or educational components of the project and how many individuals/students will be served.

DLLT will feature the project in its blog, email newsletter, and print newsletter, and will include the project in educational programs offered in the local community.  Newsletter and web materials are expected to reach 1000 to 1500 people, while local programs are likely to reach 20-30 people.

- If applicable, please briefly describe how this project will promote adaptation to climate change.

This project will provide adaptation to climate change by improving habitat connectivity and access to cold-water refugia within a 1.4 million acre international landscape of conserved forests and wetlands.  It also will make human infrastructure more resilient to high stream flow events and reduce the probability of catastrophic road failures with impacts to habitats and people.

- Please explain how this project is a good investment of funds, using a quantitative approach where possible and the recreational and / or economic value of the project.

This project is a great investment of funds for the EBTJC because for a modest cost of $41,500 to the EBTJV, four fish passage barriers will be removed (at a total project cost of $202,200), enhancing stream function, brook trout habitat, and the recreational and economic values of the fisheries in an area renowned for the quality of its recreational fisheries.

- SUPPORTING DOCUMENTATION:

- Literature Cited

National Oceanic and Atmospheric Administration (2009). "Endangered and Threatened Species; Designation of Critical Habitat for Atlantic Salmon (Salmo salar) Gulf of Maine Distinct Population Segment; Final Rule." Federal Regester 74(117): 29300-29341.

- References to published interagency fishery or aquatic resource management plans.

Appendix

Definitions

Protection:  Conservation actions that maintain, or prevent the decline of, aquatic habitat.

Enhancement:  Conservation actions that heighten, intensify, or improve specific functions of aquatic habitat.

Restoration:  Conservation actions that return natural/historic attributes or functions to aquatic habitat.

Subwatershed Classification Terms

Intact: Subwatersheds with wild brook trout present in >50% of the habitat.

Reduced: Subwatersheds with wild brook trout present in <50% of the habitat.

Extirpated: Subwatersheds that historically contained wild brook trout but currently they are not present.

EBTJV Habitat Objectives

- Maintain the status, or no net less, of subwatersheds classified as Intact.

- Strengthen brook trout populations in subwatersheds classified as Intact.

- Establish self-sustaining brook trout populations in subwatersheds classified as Extirpated.

- Improve Reduced subwatersheds to Intact classification.

- Strengthen brook trout populations in subwatersheds classified as Reduced.

- Maintain Reduced subwatersheds in existing condition.

- Validate the predictive brook trout status model by assessing status in predicted subwatersheds.

- Maintain the status, or no net loss, of Intact pond and lake watersheds, and assess the status of 100 unknown subwatersheds.

EBTJV Conservation Priorities

- Increase recreational fishing opportunities for wild brook trout;

- Protect the “best of the best” habitat that supports existing, healthy wild brook trout populations;

- Improve and reconnect adjacent habitats that have a high likelihood of supporting stable wild brook trout populations;

- Focus on critical wild brook trout spawning and early life history habitat in sub-watersheds classified as Intact;

- Preserve genetic diversity of wild brook trout populations; and,

- Conserve unique wild brook trout life history strategies (i.e. lacustrine populations, large river populations, and coastal populations).

EBTJV Common State-Level Objectives:

- Improve protection of brook trout resources.

- Maximize brook trout habitat and water quality protection through state and federal agencies.

- Pursue direct land purchase or conservation easements to protect brook trout habitat.

- Establish land conservation easements that require the use of Best Management Practices and include the development of stewardship plans.

- Assist landowners in utilizing existing land conservation programs.

- Minimize fish stocking impacts to wild brook trout populations.

- Mitigate factors that degrade water quality.

- Maintain or restore natural hydrologic regimes.

- Prevent the spread of invasive species into brook trout habitat.

- Expand and integrate state, federal, and private programs that support riparian conservation in watersheds that support brook trout populations.

- Utilize state, federal and private programs that support watershed stewardship programs in systems containing brook trout.

- Partner with organizations on projects that involve nongame species, migratory birds, and brook trout.